A Web-Based Result Management System

Phase 1: Understand the Current Process (1–2 weeks)

Goal: Document exactly how the school currently produces results.

Step 1: Study the Existing Excel System

Collect all the files involved:

- Score entry sheets

- Master score sheet

- Report card template

- Grading system

- Position calculations

- Remarks

- Attendance records

- Psychomotor and affective assessments

Deliverable:
A folder containing every spreadsheet used in result processing.

Step 2: Map the Workflow

Write down the process from beginning to end.

For example:

This workflow will later become your application's logic.

Step 3: Identify Pain Points

Ask everyone involved:

- Teachers

- Class teachers

- Exam officer

- Principal

Questions like:

- What takes the most time?

- What mistakes happen often?

- What do you wish the system did automatically?

Create a list of problems and rank them by importance.

Phase 2: Gather Requirements

Now define exactly what the system should do.

Student Module

- Add student

- Edit student

- Promote student

- Archive graduated students

Teacher Module

- Login

- View assigned classes

- Enter scores

- Edit scores before approval

Subject Module

- Create subjects

- Assign subjects to classes

- Assign teachers

Result Module

- Continuous Assessment

- Exam Score

- Total

- Grade

- Remark

- Position

Report Card Module

Automatically generate report cards.

Administration Module

Manage:

- Session

- Term

- Classes

- Arms

- Departments

- Users

Phase 3: Design the Database

Before writing code, design the database.

You'll probably need tables like:

Every feature begins with a well-designed database.

Phase 4: Design the User Interface

Sketch each page before coding.

For example:

Login

↓

Dashboard

↓

Select Session

↓

Select Class

↓

Select Subject

↓

Enter Scores

↓

Save

↓

Generate Result

You can draw these on paper first or use Figma later.

Phase 5: Build the Backend

Create the system in small parts.

Order:

- Authentication

- Student Management

- Teacher Management

- Subject Management

- Score Entry

- Grade Calculation

- Position Calculation

- Report Generation

- PDF Export

Don't try to build everything at once.

Phase 6: Testing

Test each feature individually.

Examples:

- Wrong score entered

- Duplicate student

- Student changes class

- Teacher edits after approval

- Missing scores

- New student joins mid-term

Phase 7: Deployment

Host the application.

Teachers should be able to access it using:

Phase 8: Maintenance

After deployment:

- Add backups

- Improve speed

- Add parent portal

- Add SMS/email notifications

- Add analytics

Recommended Technology Stack

- Frontend: HTML, CSS, JavaScript, Bootstrap

- Backend: Django + Django REST Framework

- Database: PostgreSQL

- PDF Generation: ReportLab or WeasyPrint

- Hosting: Railway, Render, or DigitalOcean

- Version Control: Git and GitHub

Milestones

- Understand the current process.

- Document requirements.

- Design the database.

- Design the user interface.

- Set up the Django project.

- Build authentication.

- Build student management.

- Build teacher management.

- Build score entry.

- Build automatic calculations.

- Generate report cards.

- Test thoroughly.

- Deploy.

- Train staff.

This approach gives you a clear path from idea to a working system without getting overwhelmed.

Project Goal

Build a School Result Management System (SRMS) that:

- Allows teachers to enter scores online.

- Automatically calculates totals, averages, grades, and positions.

- Generates printable report cards.

- Stores results permanently.

- Allows different users to log in based on their roles.

Development Roadmap

We'll complete these modules one by one.

| Phase | Module | Status |
| --- | --- | --- |
| 1 | Create Django Project | ⬜ |
| 2 | User Authentication | ⬜ |
| 3 | Student Management | ⬜ |
| 4 | Teacher Management | ⬜ |
| 5 | Class Management | ⬜ |
| 6 | Subject Management | ⬜ |
| 7 | Session & Term Management | ⬜ |
| 8 | Subject Allocation | ⬜ |
| 9 | Score Entry | ⬜ |
| 10 | Automatic Calculations | ⬜ |
| 11 | Report Card | ⬜ |
| 12 | PDF Export | ⬜ |
| 13 | Dashboard & Analytics | ⬜ |
| 14 | Deployment | ⬜ |

Technology Stack

We'll use:

- Backend: Django

- Database: PostgreSQL

- Frontend: HTML, Bootstrap, JavaScript

- Authentication: Django Authentication

- PDF Generation: WeasyPrint or ReportLab

Course Outline

Module 1 – Development Environment

- Install Python

- Install VS Code

- Install PostgreSQL

- Install Git

- Create your first Django project

- Configure PostgreSQL

- Create a custom User model

Module 2 – Authentication

- Login

- Logout

- Roles

- Permissions

Module 3 – School Setup

- Sessions

- Terms

- Classes

- Arms

- Departments

- Subjects

Module 4 – Student Management

- Add student

- Edit student

- Upload passport

- Promote student

- Archive student

Module 5 – Teacher Management

Module 6 – Subject Allocation

Module 7 – Score Entry

Module 8 – Result Computation

Module 9 – Report Card

Module 10 – Dashboard & Analytics

Module 11 – Deployment

SUBJECT MAKE UP

| Old Subjects | New Integrated Subject |
| --- | --- |
| Basic Science + Basic Technology + Physical & Health Education + Information Technology | Basic Science and Technology (BST) |
| Social Studies + Civic Education + Security Education | National Values |
| Agriculture + Home Economics | Pre-Vocational Studies (PVS) |
| Fine Arts + Music | Cultural and Creative Arts (CCA) |

JSS student under the revised curriculum studies subjects such as:

- English Language

- Mathematics

- Basic Science and Technology (BST)

- National Values

- Pre-Vocational Studies (PVS)

- Cultural and Creative Arts (CCA)

- French

- A Nigerian Language (Yoruba, Igbo, Hausa, or another approved language)

- Christian Religious Studies (CRS) or Islamic Religious Studies (IRS)

- Business Studies (in some schools, still offered separately depending on implementation)

- Arabic (optional)

- History (reintroduced in many schools)

Junior Secondary School (JSS 1–3)

Core Subjects

- English Language

- Mathematics

- Basic Science

- Basic Technology

- National Values Education (made up of):

  - Civic Education

  - Social Studies

  - Security Education

- Pre-Vocational Studies (made up of):

  - Agriculture

  - Home Economics

  - Business Studies

- Cultural and Creative Arts (CCA), including:

  - Music

  - Fine Arts

  - Drama

- Computer Studies (ICT)

- French

- Christian Religious Studies (CRS) or Islamic Religious Studies (IRS)

- Nigerian Languages (Yoruba, Igbo, Hausa, or another approved language)

Optional Subjects

- Arabic

- History

Junior Secondary School (JSS 1–3)

Core Subjects

- English Language

- Mathematics

- Basic Science

- Basic Technology

- National Values Education (made up of):

  - Civic Education

  - Social Studies

  - Security Education

- Pre-Vocational Studies (made up of):

  - Agriculture

  - Home Economics

  - Business Studies

- Cultural and Creative Arts (CCA), including:

  - Music

  - Fine Arts

  - Drama

- Computer Studies (ICT)

- French

- Christian Religious Studies (CRS) or Islamic Religious Studies (IRS)

- Nigerian Languages (Yoruba, Igbo, Hausa, or another approved language)

Optional Subjects

- Arabic

- History

Senior Secondary School (SSS 1–3)

Compulsory Core Subjects

- English Language

- Mathematics

- Civic Education

- Computer Studies / ICT (in many schools)

- Trade/Entrepreneurship Subject (at least one)

Science Subjects

- Physics

- Chemistry

- Biology

- Further Mathematics

- Agricultural Science

- Animal Husbandry

- Fisheries

- Health Education

- Physical Education

- Data Processing

- Computer Studies

- Technical Drawing

- Geography

Commercial Subjects

- Financial Accounting

- Commerce

- Economics

- Business Studies (in some schools)

- Marketing

- Office Practice

- Store Management

- Insurance

- Salesmanship

Arts and Humanities Subjects

- Literature in English

- Government

- History

- Christian Religious Studies (CRS)

- Islamic Religious Studies (IRS)

- Yoruba

- Igbo

- Hausa

- French

- Arabic

- Music

- Fine Arts (Visual Arts)

- Theatre Arts

Technical Subjects

- Technical Drawing

- Building Construction

- Woodwork

- Metalwork

- Auto Mechanics

- Auto Body Repairs

- Auto Electrical Work

- Welding and Fabrication

- Electrical Installation and Maintenance

- Electronics

- Plumbing and Pipe Fitting

- Refrigeration and Air Conditioning

- Machine Woodworking

- Furniture Making

- Mining

- Radio, Television and Electronics Work

Home Economics and Vocational Subjects

- Home Management

- Foods and Nutrition

- Clothing and Textiles

- Home Economics

- Catering Craft Practice

- Garment Making

- Cosmetology

- Dyeing and Bleaching

- Photography

- Tourism

- Printing Craft Practice

Entrepreneurship / Trade Subjects

- Book Keeping

- Data Processing

- Marketing

- Store Keeping

- Office Practice

- Salesmanship

- Animal Husbandry

- Fisheries

- Photography

- Garment Making

- Catering Craft Practice

- Cosmetology

- Dyeing and Bleaching

- Tourism

- GSM Phone Maintenance and Repairs

- Computer Hardware Maintenance

- Leather Goods Manufacturing and Repair

- Painting and Decoration

- Floor Works

- Upholstery

- Machine Woodworking

- Furniture Making

Language Subjects

- English Language

- French

- Arabic

- Yoruba

- Igbo

- Hausa

- Other approved Nigerian languages

Summary of Major Subject Groups

- English Language

- Mathematics

- Sciences

- Commercial Subjects

- Arts/Humanities

- Technical Subjects

- Vocational/Home Economics

- ICT/Computer Studies

- Languages

- Religious Studies

- Civic Education

- Entrepreneurship/Trade Subjects